Project Planning Phase

Project Planning Template – AI STUDY BUDDY

| Date | 28 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-2695 |
| Project Name | AI-STUDY BUDDY |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

The following backlog is prepared from the AI StudyBuddy project requirements. Story points are suggested estimates for planning; the project document itself does not specify story points.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a student, I can register for the application. | 3 | High | L. Srivandhana, G. Ranjani, P. Rasathi, K. Indhumathi |
| Sprint-1 | User Authentication | USN-2 | As a student, I can log in using my registered credentials. | 3 | High | L. Srivandhana, G. Ranjani, P. Rasathi, K. Indhumathi |
| Sprint-1 | User Authentication | USN-3 | As an authenticated user, I can access protected AI features using JWT authentication. | 3 | High | L. Srivandhana, G. Ranjani, P. Rasathi, K. Indhumathi |
| Sprint-2 | Study Material Management | USN-4 | As a student, I can upload study materials in supported formats (.txt, .md, .pdf). | 3 | High | L. Srivandhana, G. Ranjani, P. Rasathi, K. Indhumathi |
| Sprint-2 | Study Material Management | USN-5 | As a student, I can view my uploaded study materials. | 2 | High | L. Srivandhana, G. Ranjani, P. Rasathi, K. Indhumathi |
| Sprint-2 | Study Material Management | USN-6 | As a student, I can delete my study materials. | 2 | Medium | L. Srivandhana, G. Ranjani, P. Rasathi, K. Indhumathi |
| Sprint-3 | AI Learning Features | USN-7 | As a student, I can generate a concise AI summary from my study material. | 3 | High | L. Srivandhana, G. Ranjani, P. Rasathi, K. Indhumathi |
| Sprint-3 | AI Learning Features | USN-8 | As a student, I can generate AI flashcards for revision. | 3 | High | L. Srivandhana, G. Ranjani, P. Rasathi, K. Indhumathi |
| Sprint-3 | AI Learning Features | USN-9 | As a student, I can generate an AI multiple-choice quiz. | 3 | High | L. Srivandhana, G. Ranjani, P. Rasathi, K. Indhumathi |
| Sprint-3 | AI Learning Features | USN-10 | As a student, I can generate a personalized study plan. | 3 | High | L. Srivandhana, G. Ranjani, P. Rasathi, K. Indhumathi |
| Sprint-4 | Administration & Data | USN-11 | As an administrator, I can view registered users. | 2 | Medium | L. Srivandhana, G. Ranjani, P. Rasathi, K. Indhumathi |
| Sprint-4 | Administration & Data | USN-12 | As an administrator, I can delete users and associated materials. | 3 | Medium | L. Srivandhana, G. Ranjani, P. Rasathi, K. Indhumathi |
| Sprint-4 | Administration & Data | USN-13 | As an administrator, I can view student and material counts. | 2 | Medium | L. Srivandhana, G. Ranjani, P. Rasathi, K. Indhumathi |
| Sprint-4 | Administration & Data | USN-14 | As a system user, generated learning resources are stored in MongoDB for future retrieval. | 3 | High | L. Srivandhana, G. Ranjani, P. Rasathi, K. Indhumathi |

Project Tracker, Velocity & Burndown Chart (4 Marks)

Sprint dates and completed story points are not specified in the AI StudyBuddy project document. The tracker below therefore keeps those execution fields as To Be Decided rather than inventing project records.

| Sprint | Sprint Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 9 | TBD | TBD | TBD | TBD | TBD |
| Sprint-2 | 7 | TBD | TBD | TBD | TBD | TBD |
| Sprint-3 | 12 | TBD | TBD | TBD | TBD | TBD |
| Sprint-4 | 10 | TBD | TBD | TBD | TBD | TBD |

Velocity

Suggested planned total: 38 story points across the four planned sprints. Actual team velocity should be calculated from the story points completed in each sprint after execution.

Burndown Chart

A burndown chart should show remaining work against time for the AI StudyBuddy sprints. Since actual daily progress is not included in the project document, the chart data is to be entered during sprint execution.

Project-Specific Notes

• The project uses Node.js and Express.js for the backend and follows a RESTful API architecture.

• MongoDB with Mongoose is used for data storage and schema validation.

• JWT authentication and bcryptjs password hashing are used for security.

• Google Gemini AI is integrated for summaries, flashcards, quizzes, and personalized study plans.

• Student and administrator roles are supported through Role-Based Access Control.

Team Members

1. U.Monisha

2. P.Suba sree

3. S.Sandhiya

4. A.Swetha

5. B.Mohana lakshmi

Reference

AI StudyBuddy project document supplied for this project planning conversion.